System Risks Report

Bottlenecks | Security Issues | Race Conditions | Tech Debt

# 1. Critical Missing Implementation Risks

The backend is fully documented but NOT built. Running npm start will throw MODULE_NOT_FOUND errors because server.js imports routes and services that do not exist. The system cannot process any leads until all backend files are created.

| Risk | Severity | Impact | Resolution |
| --- | --- | --- | --- |
| Backend routes do not exist | CRITICAL | Server crashes on start | Implement all route files |
| DB schema not created | CRITICAL | No data can be stored | Create and run schema.sql |
| Services not implemented | CRITICAL | No lead assignment or Telegram | Implement all service files |
| Telegram bot token is placeholder | CRITICAL | No worker notifications possible | Replace with real BotFather token |
| ADMIN_TOKEN is placeholder | HIGH | Admin API accessible without auth | Set strong 32+ char random token |

# 2. Security Risks

| Risk | Severity | Impact | Resolution |
| --- | --- | --- | --- |
| Database password in plain .env | CRITICAL | Credential exposure if file leaked | Use secrets manager; never commit .env |
| No Telegram webhook signature check | HIGH | Forged webhook calls possible | Add X-Telegram-Bot-Api-Secret-Token validation |
| Single ADMIN_TOKEN for all admins | HIGH | Cannot revoke individual access | Implement user accounts with JWT |
| CORS wildcard in .env | MEDIUM | Any origin can call the API | Set CORS_ORIGIN to production domain only |
| No HTTPS enforcement in Express | MEDIUM | Credentials sent over HTTP | Use HTTPS redirect middleware or Nginx |
| No SQL injection protection visible | MEDIUM | If parameterized queries not used | Use pg parameterized queries everywhere |
| Admin routes not protected until middleware built | HIGH | All admin data exposed | Build auth.js middleware immediately |

# 3. Race Conditions

| Condition | Severity | Impact | Mitigation |
| --- | --- | --- | --- |
| Two requests assign same lead simultaneously | HIGH | Lead assigned to two workers | SELECT FOR UPDATE on lead row |
| Worker taps button while reassignment is running | MEDIUM | Double status change | FOR UPDATE prevents this |
| Cron timeout and manual admin override race | LOW | Both try to change status | FOR UPDATE SKIP LOCKED handles this |
| Rate limiter state not shared in cluster mode | MEDIUM | Rate limit bypassed across processes | Use Redis store for express-rate-limit |
| Telegram API down during assignment | HIGH | Lead assigned in DB, worker never notified | Wrap in try/catch with status revert |

# 4. Performance Bottlenecks

| Bottleneck | Severity | Trigger Point | Solution |
| --- | --- | --- | --- |
| Synchronous Telegram API call during lead submit | HIGH | Any Telegram API slowdown | BullMQ async queue for notifications |
| FOR UPDATE serializes all assignment requests | MEDIUM | >100 concurrent submissions/min | Queue-based assignment to avoid DB locking |
| No DB indexes on leads(status, updated_at) | HIGH | Table >10,000 rows | Add indexes before launch |
| Missing updated_at trigger | MEDIUM | Timeout cron uses wrong timestamp | Add DB trigger for updated_at |
| Static files served by Express (no CDN) | LOW | >1000 concurrent users | Move static files to Cloudflare or Vercel |

# 5. Scaling Blockers

| Blocker | When | Required Change |
| --- | --- | --- |
| Single Node.js process (no cluster) | At >500 req/sec | PM2 cluster mode + Redis for shared state |
| Single PostgreSQL instance | At >10k leads/day | Read replicas; connection pooler (PgBouncer) |
| node-cron runs in main process | When timeout processing takes >60s | Extract timeoutService to separate process |
| One bot token for all workers | At 30+ concurrent notifications/sec | BullMQ per-chat rate limiting |
| No Redis — rate limiter is in-memory | On first horizontal scale | Add Redis + connect to express-rate-limit |

# 6. Tech Debt

| Item | Priority | Notes |
| --- | --- | --- |
| Pricing constants duplicated in frontend and backend | HIGH | Single source of truth needed — serve from API or shared config file |
| No .env.example file | MEDIUM | Developers cannot set up without seeing the .env |
| No input validation library (joi/zod) | MEDIUM | Manual validation is error-prone and verbose |
| No logging framework (winston/pino) | MEDIUM | console.log not suitable for production debugging |
| No health check for DB connection | LOW | Health endpoint returns ok even if DB is down |
| No automated tests | HIGH | No safety net for backend development |
| No CI/CD pipeline | MEDIUM | Manual deployments; no automated quality gate |
| Worker self-registration not designed | HIGH | Admin must manually add every worker to DB |