Implementation Backlog

Agro Servis — Full Development Backlog | Total Tasks: 55

## Category Color Legend

| Backend (B-XXX) | Telegram (T-XXX) | Admin (A-XXX) | DevOps (D-XXX) | SEO (S-XXX) | Frontend (F-XXX) |
| --- | --- | --- | --- | --- | --- |

Priority: CRITICAL = must-have for MVP launch | HIGH = needed for production | MEDIUM = important | LOW = nice-to-have

| ID | Task Name | Description | Category | Priority | CX | Dependencies | Est. Time | Status |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| B-001 | Create db/pool.js | PostgreSQL connection pool singleton using pg and DATABASE_URL | Backend | CRITICAL | 1 | — | 0.5h | Todo |
| B-002 | Create db/schema.sql | All 4 tables: cities, workers, leads, lead_assignments with constraints and indexes | Backend | CRITICAL | 2 | B-001 | 2h | Todo |
| B-003 | Create db/seed.sql | Test data: 2 cities, 3 workers, 5 sample leads | Backend | HIGH | 1 | B-002 | 1h | Todo |
| B-004 | Create server/middlewares/auth.js | Bearer token validation for admin routes | Backend | CRITICAL | 1 | — | 1h | Todo |
| B-005 | Create server/middlewares/validateLead.js | Phone normalization + field validation for lead submission | Backend | CRITICAL | 2 | — | 2h | Todo |
| B-006 | Create server/middlewares/rateLimiter.js | express-rate-limit config: 5 req/min/IP | Backend | HIGH | 1 | — | 0.5h | Todo |
| B-007 | Create server/services/pricingService.js | Price calculation logic matching main.js constants | Backend | CRITICAL | 2 | — | 1h | Todo |
| B-008 | Create server/services/assignmentService.js | Worker selection with FOR UPDATE, reassignment, ACTIVE_LEAD_LIMIT | Backend | CRITICAL | 5 | B-001,B-002 | 4h | Todo |
| B-009 | Create server/services/telegramService.js | sendLeadNotification, answerCallbackQuery, sendAdminAlert | Backend | CRITICAL | 4 | — | 3h | Todo |
| B-010 | Create server/services/timeoutService.js | Cron job: assignment timeout + accepted lead expiry | Backend | CRITICAL | 3 | B-001,B-008 | 2h | Todo |
| B-011 | Create server/routes/leads.js | POST /api/leads, GET /api/leads, GET /api/leads/:id, PATCH status | Backend | CRITICAL | 3 | B-004,B-005,B-007,B-008 | 3h | Todo |
| B-012 | Create server/routes/workers.js | GET/POST/PATCH /api/workers — CRUD with auth | Backend | CRITICAL | 2 | B-004 | 2h | Todo |
| B-013 | Create server/routes/cities.js | GET/POST /api/cities + GET /api/cities/public | Backend | HIGH | 2 | B-004 | 1.5h | Todo |
| B-014 | Create server/routes/telegram.js | POST /api/telegram/webhook — parse callbacks, call assignmentService | Backend | CRITICAL | 3 | B-008,B-009 | 2h | Todo |
| B-015 | Add updated_at DB trigger | BEFORE UPDATE trigger on leads to auto-set updated_at | Backend | HIGH | 2 | B-002 | 0.5h | Todo |
| B-016 | Add .env.example file | Document all env vars with descriptions and example values | Backend | HIGH | 1 | — | 0.5h | Todo |
| B-017 | Add input validation library (joi or zod) | Replace manual validation with schema-based validation | Backend | MEDIUM | 2 | B-005 | 2h | Todo |
| B-018 | Add winston/pino logging | Replace console.log with structured logging | Backend | MEDIUM | 2 | — | 2h | Todo |
| T-001 | Implement worker /start command | Register telegram_chat_id in DB when worker sends /start | Telegram | CRITICAL | 3 | B-009,B-012 | 2h | Todo |
| T-002 | Add webhook signature verification | Validate X-Telegram-Bot-Api-Secret-Token header | Telegram | HIGH | 2 | B-014 | 1h | Todo |
| T-003 | Edit message after Accept/Reject | Call editMessageReplyMarkup to remove stale buttons | Telegram | MEDIUM | 2 | B-009 | 1h | Todo |
| T-004 | Admin Telegram alerts | Send Telegram message to ADMIN_CHAT_ID on unassigned lead or error | Telegram | MEDIUM | 2 | B-009 | 1h | Todo |
| T-005 | Retry logic for failed Telegram sends | Exponential backoff if Telegram API times out | Telegram | HIGH | 3 | B-009 | 2h | Todo |
| T-006 | Worker /status command | Show worker their current active leads | Telegram | LOW | 2 | B-009 | 1.5h | Todo |
| T-007 | BullMQ queue for Telegram sends | Async notification queue to prevent blocking API responses | Telegram | MEDIUM | 4 | B-009 | 3h | Todo |
| A-001 | Build admin.html — Lead table | Filterable leads table with status, city, date filters | Admin | HIGH | 3 | B-011 | 4h | Todo |
| A-002 | Build admin.html — Worker management | Add/edit/deactivate workers via form | Admin | HIGH | 3 | B-012 | 3h | Todo |
| A-003 | Build admin.html — City management | Add/edit cities | Admin | MEDIUM | 2 | B-013 | 2h | Todo |
| A-004 | Build admin.html — Dashboard | Lead counts by status, unassigned alert widget | Admin | HIGH | 3 | B-011 | 3h | Todo |
| A-005 | Admin Bearer token login form | Simple login page storing token in sessionStorage | Admin | HIGH | 2 | B-004 | 2h | Todo |
| A-006 | Add OPERATOR_TOKEN role | Read-only role for operators distinct from admin | Admin | MEDIUM | 2 | B-004 | 1h | Todo |
| A-007 | CSV export for leads | Date-range CSV download for admin panel | Admin | LOW | 2 | B-011 | 2h | Todo |
| D-001 | Set up GitHub Actions CI pipeline | Run tests on all PRs and pushes to main | DevOps | HIGH | 3 | — | 2h | Todo |
| D-002 | Configure Railway production deploy | Auto-deploy on release tags with environment approval | DevOps | HIGH | 2 | D-001 | 2h | Todo |
| D-003 | Configure staging environment | Auto-deploy main branch to staging on Railway | DevOps | MEDIUM | 2 | D-001 | 1h | Todo |
| D-004 | Set up PostgreSQL on Supabase | Create production DB, apply schema, migrate data | DevOps | CRITICAL | 2 | B-002 | 1h | Todo |
| D-005 | Register Telegram webhook in production | Set webhook URL after production deploy | DevOps | CRITICAL | 1 | D-002 | 0.5h | Todo |
| D-006 | Add PM2 process management | Install and configure PM2 on VPS deployment | DevOps | MEDIUM | 1 | — | 1h | Todo |
| D-007 | Set up Nginx reverse proxy + SSL | Nginx config with Let's Encrypt HTTPS | DevOps | HIGH | 2 | D-006 | 2h | Todo |
| D-008 | Configure daily database backups | pg_dump cron job or Supabase scheduled backup | DevOps | HIGH | 2 | D-004 | 1h | Todo |
| D-009 | Add Redis for rate limiter | Shared rate limit state across multiple Express processes | DevOps | MEDIUM | 3 | B-006 | 2h | Todo |
| S-001 | Add meta title and description to index.html | Keyword-optimized Ukrainian title and description tags | SEO | CRITICAL | 1 | — | 0.5h | Todo |
| S-002 | Add Schema.org LocalBusiness markup | JSON-LD structured data for Google rich results | SEO | HIGH | 1 | — | 1h | Todo |
| S-003 | Self-host hero image | Download Unsplash image, host locally, add preload link | SEO | HIGH | 1 | — | 0.5h | Todo |
| S-004 | Add canonical URL tag | Prevent duplicate content issues | SEO | HIGH | 1 | — | 0.25h | Todo |
| S-005 | Create /sitemap.xml endpoint | Dynamic sitemap generated from cities DB table | SEO | HIGH | 2 | B-013 | 2h | Todo |
| S-006 | Add robots.txt | Disallow /api/ and /admin from search crawlers | SEO | HIGH | 1 | — | 0.25h | Todo |
| S-007 | Register Google Search Console | Submit domain and sitemap, monitor indexing | SEO | HIGH | 1 | S-005 | 0.5h | Todo |
| S-008 | Create Google Business Profile | Business listing for each city served | SEO | HIGH | 1 | — | 1h | Todo |
| S-009 | Build city landing pages | Dedicated page per city with H1, local info, pre-filled form | SEO | MEDIUM | 3 | B-013 | 8h | Todo |
| S-010 | Build service landing pages | Dedicated page per service type with pricing and FAQ | SEO | MEDIUM | 3 | — | 8h | Todo |
| F-001 | Fix CORS_ORIGIN for production | Set environment-aware CORS (not wildcard) | Frontend | HIGH | 1 | — | 0.5h | Todo |
| F-002 | Move pricing to shared config or API | Eliminate duplicate pricing constants between frontend and backend | Frontend | HIGH | 2 | B-007 | 2h | Todo |
| F-003 | Add loading state to form on slow responses | Show spinner while API call is in progress | Frontend | LOW | 1 | — | 1h | Todo |
| F-004 | Add error messaging for rate limit (429) | Show user-friendly message when rate limit hit | Frontend | MEDIUM | 1 | — | 0.5h | Todo |

# Summary by Category

| Category | Total Tasks | Critical | High | Total Est. Hours |
| --- | --- | --- | --- | --- |
| Backend | 18 | 11 | 5 | ~35h |
| Telegram | 7 | 1 | 3 | ~12h |
| Admin | 7 | 0 | 3 | ~17h |
| DevOps | 9 | 2 | 4 | ~12.5h |
| SEO | 10 | 1 | 6 | ~22.5h |
| Frontend | 4 | 0 | 1 | ~4h |
| TOTAL | 55 | 15 | 22 | ~103 hours |